Shree Shambhubhai V. Patel College of Computer Science & Business Management, Surat.

Daily Project Work Report (TY BCA)

| Group No :- 131 |  |  |  | Project Title :- eAuto – Bike Spare Parts E-Commerce Platform |
| --- | --- | --- | --- | --- |
|  |  |  |  | Front-End :- React JS, HTML 5, CSS 3, JavaScript (ES6+), Bootstrap5 (Responsive UI), AOS |
| Seat No | Name |  |  | (Animate On Scroll),PHP (for rendering UI and session handling) |
| 423 | Dhruv Dholiya |  |  | Back-End :- PHP (Core PHP for server-side logic and processing), MongoDB Compass |
| 424 | Dharmik Dobariya |  |  | (Database Management GUI), XAMPP (Local Development Server – Apache + PHP) |
| 458 | Vatsal Kapadia |  |  | Project Guide :- Prof. Yesha Patel |

| Sr. | Date | Module Name | Code/Design | DB Table | Doc Work | Description | URL | Sign |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 30-07-2025 | Database Design | ✔ | orders, order_items | Table Structure | Implemented orders, order_items tables |  |  |
| 2 | 31-07-2025 | Admin Login | ✔ | admin |  | Developed admin login with session |  |  |
| 3 | 01-08-2025 | User Registration | ✔ | users | Requirement Gathering | Signup with validation |  |  |
| 4 | 02-08-2025 | User Login | ✔ | users | Website Features | Login + session management |  |  |
| 5 | 03-08-2025 | Holiday (Sunday) |  |  |  |  |  |  |
| 6 | 04-08-2025 | Admin Dashboard | ✔ | products | Website Features | Add/edit/delete product features |  |  |
| 7 | 05-08-2025 | Product Module | ✔ | products | Website Features | User-side product listing |  |  |
| 8 | 06-08-2025 | Cart Module | ✔ | cart |  | Cart operations (add/update/delete) |  |  |
| 9 | 07-08-2025 | Checkout Module | ✔ | orders, order_items |  | Address & payment selection |  |  |
| 10 | 08-08-2025 | Order Placement | ✔ | orders, order_items |  | Order placement with address/payment |  |  |
| 11 | 09-08-2025 | User Panel | ✔ | orders, order_items |  | Profile view/edit, order tracking |  |  |
| 12 | 10-08-2025 | Holiday (Sunday) |  |  |  |  |  |  |
| 13 | 11-08-2025 | Order History | ✔ |  |  | List of past orders |  |  |
| 14 | 12-08-2025 | Project Setup | ✔ |  |  | Final folder structure, file cleanup |  |  |
| 15 | 13-08-2025 | Navbar Integration | ✔ |  | Website Features | Integrated header with cart, login |  |  |